PROJECT LOGBOOK: DEVELOPMENT OF "INTELECT" MOBILE APPLICATION

Developer: Gathura Moffat Mwangi

Registration Number: BIT/2025/67965

Course: Bachelor of Information Technology

Project Title: Intelect – Native Android School Library Inventory & Registration Management System

WEEK 1: INITIALIZATION, LIFECYCLE PLANNING, AND ENVIRONMENT CONFIGURATION

Objectives: Formulate project boundaries, design initial system requirements for school librarians, and establish a clean native Android architectural baseline.

Daily Engineering Activities & Progress Log

Monday: Conducted a comprehensive requirements analysis focused on standard workflows of secondary or tertiary school librarians. Identified core operational bottlenecks: manual book tracking, slow verification of student eligibility, and inventory mismatch. Formulated the architectural blueprint for “Intelect”. Decided on a fully local, offline-first structural design to handle deployment in environments with unstable internet access.

Tuesday: Initiated the Android Studio project wizard. Configured the root project layer as an (Empty Activity) template leveraging Jetpack Compose as the declarative UI framework. Target environment set to a minimum SDK of API 24 (Android 7.0) to achieve an optimal balance between modern platform APIs and maximum device compatibility (-99.2% of active Android devices globally). Set up the compilation configuration using Kotlin DSL (build.gradle.kts).

Wednesday: Formulated the logical schemas for two primary domain entities: Book and Student. Documented specific attributes required for scholarly tracking. For Book: Title, Author, ISBN, and Category/School. For Student: Full Name, Registration Number, and Course/Program.

Thursday: Configured the base theme engine (Theme.kt, Color.kt, Type.kt). Set up colour palettes using Google Material 3 standards, defining deep structural navy and slate hues to align with the professional corporate identity envisioned for the "Intelect" ecosystem.

Friday: Verified project baseline builds on a physical test device and emulator instances. Documented and patched early Gradle build plugin version mismatch warnings. Initialized a local Git version control directory to capture file status tracking from the start.

WEEK 2: PERSISTENCE LAYER INFRASTRUCTURE & ORM MODELING

Objectives: Implement an Object-Relational Mapping (ORM) framework to handle local storage utilizing Android’s Room Persistence Library.

Daily Engineering Activities & Progress Log

Monday: Began mapping relational tables into programmatic objects. Created the data class models using Room structural annotations. Annotated the Student class with @Entity(tableName = "students") and mapped fields including an auto-incrementing id acting as the Primary Key, fullName, regNumber, and course.

Tuesday: Extended structural modeling to the inventory dataset. Created the Book data class entity with structural columns tracking text attributes (ISBN, title, author, category) and declared a dedicated secondary table index to guarantee optimized search lookups during routine scanner inputs.

Wednesday: Developed Data Access Objects (DAOs) to build abstract data operations interfaces. Designed StudentDao and BookDao interfaces. Configured core database interactions by implementing @Insert(onConflict = OnConflictStrategy.REPLACE), @Update, and @Delete annotation rules.

Thursday: Implemented read routines within the DAOs using Kotlin’s asynchronous Flow streams (Flow<List<Book>>). This design choice forces the system to pipe data queries off the main application thread automatically, establishing reactive updates in the UI whenever the data shifts without requiring hard page refreshes.

Friday: Formulated the central database manager class LibraryDatabase : RoomDatabase(). Applied the abstract singleton structural pattern to prevent memory leaks or multi-instance data corruption bugs. Incorporated a fallback hook (fallbackToDestructiveMigration()) within the builder configuration block to rapidly iterate over changing schema designs during testing cycles.

WEEK 3: AUTHENTICATION INTERFACE AND NAVIGATION GRAPH IMPLEMENTATION

Objectives: Construct an entry point user authorization subsystem and architect a decoupled, explicit navigation graph.

Daily Engineering Activities & Progress Log

Monday: Designed the login portal interface layout container. Leveraged a scrollable LazyColumn component container matching a centered structural alignment approach. Created custom OutlinedTextField composables for username entries and password tokens, integrating a PasswordVisualTransformation() toggle for standard hidden text masking.

Tuesday: Added input validation constraints on the login UI. Wired logic that enables or disables the primary validation button based on text entry state conditions. Implemented an automated hardcoded authentication bypass hook checking for baseline administrative roles (admin credentials) to streamline developer entry testing.

Wednesday: Integrated the official androidx.navigation:navigation-compose library bundle. Created an explicit navigation layout structure utilizing NavHost and rememberNavController(). Formulated explicit route destination endpoints ("login", "dashboard") to handle screen switching.

Thursday: Refactored the core execution block inside MainActivity.kt. Adjusted the lifecycle onCreate() override block to clean up root composition nodes, wrapping our custom navigation host controller cleanly inside the Material surface framework theme wrapper block.

Friday: Conducted rendering tests using the Android Studio Layout Preview tools. Monitored layout alignment adjustments under simulated screen sizing restrictions. Resolved several interface component stretching issues on compact screen aspect ratios by introducing refined Modifier weight constraints.

WEEK 4: COMPOSING THE MAIN MANAGEMENT DASHBOARD & TAB ROW INTERFACES

Objectives: Construct the application dashboard interface featuring multi-tab views for real-time item tracking and record insertion forms.

Daily Engineering Activities & Progress Log

Monday: Formulated the core dashboard screen view controller. Implemented a Material 3 TabRow structural index switcher configuration to map options seamlessly: Tab 0 points to "Manage Books" and Tab 1 routes users to "Manage Students". Wired an internal mutable integer state handle (var selectedTabIndex by remember { mutableStateOf(0) }) to drive view toggling.

Tuesday: Built the "Manage Students" structural record layout view. Crafted a complete enrollment dashboard input interface collecting full name data, school indices, and identification serial strings. Placed an explicit action button labelled "Save Student Record" referencing local DAO insertion targets.

Wednesday: Built out the "Manage Books" view pane. Designed input layout structures for book properties (ISBN inputs, text parameters, categories). Implemented an interface split where data forms feed cleanly into lower screen rendering blocks displaying the collection catalogs.

Thursday: Designed modular card view composables to structure list elements. Utilized Card components wrapper blocks incorporating modest structural padding. Embedded descriptive layout text parameters mapping properties like Name: ${student.fullName} or ID: ${student.regNumber} inside clean column containers.

Friday: Connected UI screen components to read reactive data flows from the database. Swapped static placeholder objects out for operational data pipelines utilizing Kotlin's runtime state collection tool .collectAsState(initial = emptyList()), achieving working UI data synchronization on record updates.

WEEK 5: DATA SEEDING IMPLEMENTATION, OPTIMIZATION, AND FINAL PRODUCTION CHECK

Objectives: Establish realistic database population protocols, isolate code debt, finalize resource branding dependencies, and package for deployment.

Daily Engineering Activities & Progress Log

Monday: Recognized the need for extensive demonstration data to validate layout rendering across longer list profiles. Programmed an automated initialization procedure using a Compose lifecycle hook (LaunchedEffect(Unit)). Coded a dataset loop mapping 50+ definitive scholarly catalog titles across different standard academic schools (Business, Computer Science, Engineering, etc.) to seed the local database instances upon the app's first initial launch.

Tuesday: Performed an extensive pass on codebase optimization. Removed obsolete layout dependencies, refactored raw text strings out into unified tracking entries inside strings.xml, and wiped out lingering compiler warnings and redundant code imports across all files.

Wednesday: Finalized the visual identity components of the Android package. Swapped out standard template launcher assets for an abstract vector book logo matching the core branding theme of ”Intelect”. Audited component behavior against targeted device profiles to ensure smooth frame-rate updates. Compiling final project build structures for deployment evaluation.